## Slide 1: Mutual Aid Tool – Analysis of Alternatives
Central Region Focus | Phase 1 Kickoff

## Slide 2: Project Context
Weather Forecast Offices (WFOs) require a more efficient process to coordinate staffing coverage across regions.
Current: Google Sheets + phone calls, manual aggregation, no central visibility.
Goal: Centralized system with AI-assisted drafting, compliance checks, and IAP generation integrated with NWS Connect.

## Slide 3: Option A – AWS-Centric Build
Stack: AWS Lambda, API Gateway, DynamoDB, S3, Step Functions, Amazon Bedrock (optional AI), Mapbox/Leaflet.
• Secure, scalable, GovCloud-ready.
• Best for long-term AI scalability.
• More setup time, less native Google integration.

## Slide 4: Option B – Google Cloud + Workspace Native
Stack: AppSheet/AppScript, Google Sheets API, Firestore, Vertex AI, Google Maps API.
• Fastest integration with current WFO tools.
• Lower initial cost, minimal change management.
• Potential security/FedRAMP compliance limitations.

## Slide 5: Option C – Google Agentspace
Stack: Google Workspace + Agentspace, Vertex AI, Cloud Functions.
• AI-first orchestration of ingestion, drafting, compliance.
• Minimal custom code.
• Reliance on Agentspace platform & licensing.

## Slide 6: Option D – Hybrid AWS + Google (n8n)
Stack: n8n (AWS-hosted), AWS Lambda/DynamoDB/S3, Google Sheets API, OpenAI/Gemini APIs.
• Combines Google integration with AWS security.
• Flexible and scalable.
• More complex integration architecture.

## Slide 7: Comparison Matrix
AWS-Centric: High security, medium deployment speed.
Google Native: Fastest deployment, best Workspace integration.
Google Agentspace: High automation potential, medium control.
Hybrid AWS+Google: Balanced integration, flexibility, security.

## Slide 8: Recommendation & Next Steps
Recommendation: Option D – Hybrid AWS + Google (n8n) for balance of speed, security, and scalability.
Next Steps:
1. Validate hosting & compliance constraints.
2. Secure API access to Google Workspace and NWS Connect.
3. Build ingestion + normalization prototype.
4. Test AI-assisted drafting for mutual aid requests.