## Slide 1: Mutual Aid Tool – Analysis of Alternatives
Central Region Focus | Phase 1 Kickoff

## Slide 2: Project Context
Weather Forecast Offices (WFOs) require a more efficient process to coordinate staffing coverage across regions.
Current: Google Sheets + phone calls, manual aggregation, no central visibility.
Goal: Centralized system with AI-assisted drafting, compliance checks, and IAP generation integrated with NWS Connect.

## Slide 3: Option A – AWS-Centric Build
Stack: AWS Lambda, API Gateway, DynamoDB, S3, Step Functions, Amazon Bedrock (optional AI), Mapbox/Leaflet.
• Secure, scalable, GovCloud-ready.
• Best for long-term AI scalability.
• More setup time, less native Google integration.
WFO Google Sheets
API Gateway
Lambda
DynamoDB/RDS
S3
Mapbox UI
Notes: AWS Lambda – Serverless compute for ingesting, normalizing, and processing data.
API Gateway – Secure API endpoints for WFO/RFC input and data transfer.
DynamoDB / RDS – Centralized data storage (NoSQL vs relational) for schedules and metadata.
S3 – Stores forecast sheets and generated PDFs.
Step Functions – Orchestration for multi-step workflows (ingest → normalize → validate → output).
Amazon Bedrock – Optional LLM for AI-assisted drafting of requests.
Mapbox / Leaflet – Interactive coverage map rendering in UI.
This approach prioritizes security, compliance, and scalability to future AI phases.

## Slide 4: Option B – Google Cloud + Workspace Native
Stack: AppSheet/AppScript, Google Sheets API, Firestore, Vertex AI, Google Maps API.
• Fastest integration with current WFO tools.
• Lower initial cost, minimal change management.
• Potential security/FedRAMP compliance limitations.
WFO Google Sheets
Apps Script
Firestore
Vertex AI
Google Maps UI
Notes: Google AppSheet – No/low-code app builder for creating UIs on top of Google Sheets.
Google Apps Script – Automation scripting within Google Workspace for data manipulation.
Google Sheets API – Programmatic access to ingest and output forecast data.
Firestore – Cloud NoSQL database to store normalized coverage data.
Vertex AI – AI/ML platform for text normalization, drafting requests, and predictions.
Google Maps API – Visualization of IAP coverage in browser.
Best for fastest deployment with native Workspace integration, but may face FedRAMP/security constraints.

## Slide 5: Option C – Google Agentspace
Stack: Google Workspace + Agentspace, Vertex AI, Cloud Functions.
• AI-first orchestration of ingestion, drafting, compliance.
• Minimal custom code.
• Reliance on Agentspace platform & licensing.
WFO Google Sheets
Data Ingestion Agent
Gap Analysis Agent
Drafting Agent
Human Review
Map Publishing
Notes: Agentspace – Orchestration platform for AI agents and rules.
Data Ingestion Agent – Pulls and structures forecast data from Google Sheets.
Gap Analysis Agent – Applies rules or AI to detect coverage gaps.
Mutual Aid Drafting Agent – Uses Vertex AI to draft coverage requests.
Compliance Check Agent – Validates against staffing rules and constraints.
Human Review – Built-in human-in-the-loop approval step.
Map Publishing Agent – Pushes results to NWS Connect and maps.
Offers high automation potential but less deterministic control than Option B.

## Slide 6: Option D – Hybrid AWS + Google (n8n)
Stack: n8n (AWS-hosted), AWS Lambda/DynamoDB/S3, Google Sheets API, OpenAI/Gemini APIs.
• Combines Google integration with AWS security.
• Flexible and scalable.
• More complex integration architecture.
WFO Google Sheets
n8n
AWS Lambda
DynamoDB/S3
AI APIs
Mapbox UI
Notes: n8n – Open-source automation tool orchestrating between Google Workspace and AWS services.
Google Sheets API – Pulls forecasts from WFOs with minimal change management.
AWS Lambda/DynamoDB/S3 – Secure data processing and storage backend.
OpenAI/Gemini APIs – AI for drafting mutual aid requests and data normalization.
React + Mapbox – Custom UI for maps and IAP visualization.
Balances quick integration with Google and secure AWS infrastructure for compliance.

## Slide 7: Comparison Matrix
AWS-Centric: High security, medium deployment speed.
Google Native: Fastest deployment, best Workspace integration.
Google Agentspace: High automation potential, medium control.
Hybrid AWS+Google: Balanced integration, flexibility, security.

## Slide 8: Recommendation & Next Steps
Recommendation: Option D – Hybrid AWS + Google (n8n) for balance of speed, security, and scalability.
Next Steps:
1. Validate hosting & compliance constraints.
2. Secure API access to Google Workspace and NWS Connect.
3. Build ingestion + normalization prototype.
4. Test AI-assisted drafting for mutual aid requests.